# eParts Services - Studio Capstone Project SES

## 1. Purpose of This Document

This document defines how we engineer the eParts studio project as a system, not just how we write code. The intent is to present one coherent, end‑to‑end Software Engineering System (SES) that governs coding and non‑coding work alike - including requirements, architecture, reviews, meetings, validation, documentation, and decision‑making.

## 2. Project Context & Framing

### 2.1 Business Context

### eParts Services processes supplier product specifications that arrive in heterogeneous formats (PDFs, CSVs, email attachments, SFTP drops). The current workflow is manual, repetitive, slow, and error‑prone, limiting catalog freshness and scalability.

### 2.2 Project Goal

### Design and deliver a product specification ingestion and attribute mapping system that:

### Converts unstructured supplier data into a standardized intermediate representation

### Predicts product attributes using ML with confidence scoring

### Routes low‑confidence outputs to human review

### Maintains auditability, traceability, and quality controls

### Integrates cleanly with eParts PIMS and future ML workflows

### 2.3 SES Framing

### We explicitly treat this effort as a Software Engineering System, composed of:

### Artifacts - what we produce

### Processes - how artifacts are produced and validated

### Resources - who/what performs the work (humans + AI)

### Measurements - how we evaluate effectiveness and improve

### This framing applies to all work, including meetings, reviews, design discussions, and coordination - not only code.

## 3. Artifacts

Artifacts are versioned, reviewable, and traceable. They include both technical outputs and process outputs.

### 3.1 Primary Product Artifacts

- Supplier ingestion schemas

- Intermediate structured tables

- Attribute mapping rules

- ML prediction outputs with confidence scores

- Human approval decisions

- Ingestion and classification APIs

- Architecture diagrams

- Working code (services, pipelines, integrations)

### 3.2 Engineering & Governance Artifacts

- Requirements documents

- User stories

- Architecture documentation

- Architecture Decision Records (ADRs)

- API specifications

- Data flow diagrams

- Test plans and test results

- Deployment and release notes

### 3.3 Process & Coordination Artifacts (Non‑Code)

- Meeting agendas and notes

- Design discussion summaries

- Review comments and resolutions

- Decision logs

- Backlog artifacts (tickets, priorities)

- Risk logs

- Quality gate checklists

- Other project management documents (e.g. Team charter)

All artifacts (excluding meeting agendas and notes) follow clear lifecycle states (Draft - Review - Approved - Baselined)

## 4. Processes

Processes define how work happens, including human‑only, AI‑assisted, and hybrid workflows. Each major process is described using ETVX.

### 4.1 Core Product Processes

#### 4.1.1 Supplier Data Ingestion

- Entry: Raw supplier data available (PDF, CSV, email, SFTP)

- Tasks:

  - parsing and extraction

  - Schema normalization

- Verification: Schema validation, sampling checks

- Exit: Structured intermediate data

#### 4.1.2 Data Normalization & Validation

- Entry: Parsed raw data

- Tasks:

  - Rule‑based and ML‑assisted normalization

  - Constraint checks

- Verification: Automated checks + spot human review

- Exit: Clean intermediate records

#### 4.1.3 Attribute Prediction

- Entry: Normalized data

- Tasks:

  - ML attribute prediction

  - Confidence scoring

- Verification: Threshold checks

- Exit: Predicted attributes + confidence

#### 4.1.4 Confidence‑Based Routing

- Entry: Prediction outputs

- Tasks:

  - Auto‑accept high‑confidence results

  - Route low‑confidence results to humans

- Verification: Reviewer confirmation

- Exit: Approved or corrected attributes

#### 4.1.5 Model Retraining & Improvement

- Entry: Historical data + corrections

- Tasks:

  - Retraining experiments

  - Evaluation

- Verification: Metrics review

- Exit: Updated model versions

### 4.2 Engineering & Governance Processes (Non‑Code)

#### 4.2.1 Requirements Engineering

- AI assists in drafting and completeness checking

- Humans own scope, meaning, and approval

- Meeting notes and discovery discussions feed into requirements artifacts

#### 4.2.2 Architecture & Design

- AI assists with pattern suggestions and diagram drafts

- Humans review trade‑offs and approve decisions

- ADRs capture rationale and alternatives

#### 4.2.3 Reviews & Quality Gates

- Scheduled ingestion reviews

- Design reviews

- Release readiness reviews

- Defect triage meetings

#### 4.2.4 Coordination & Meetings

- Defined purpose

- Inputs (artifacts)

- Outputs (decisions, action items, MOM)

- Measured time cost and effectiveness

## 5. Resources

### 5.1 Human Roles:

| Role | Responsibility | Decision Ownership |
| --- | --- | --- |
| Team/ Project Lead | Planning, client comms, risk | Scope & delivery |
| Architecture Lead | System design, ADRs | Architecture decisions |
| Data / ML Lead | Models, confidence logic | Model behavior |
| Engineering Lead | Pipelines, integration | Implementation |
| QA / Process Lead | Testing, metrics | Quality gates |

### 5.2 AI Resources

AI assists with:

- Parsing PDFs and CSVs

- Suggesting attribute mappings

- Generating candidate labels

- Drafting documentation and test cases

- Prototyping ingestion logic

Humans retain responsibility for:

- Validation

- Approval

- Risk

- Business meaning

No proprietary data is uploaded to external AI tools.

## 6. Measurements

Measurement is mandatory and applies to code and non‑code work.

### 6.1 Product & Data Metrics

- % of records auto‑accepted

- Prediction confidence distributions

- Data defect rate

- Post‑approval error rate

### 6.2 Process Metrics

- Human review time per record

- Cycle time per ingestion batch

- Rework frequency

- Backlog size

### 6.3 AI Effectiveness Metrics

- Prompt count per task

- Re‑prompt rate

- Human correction volume

- Time saved vs baseline

### 6.4 Non‑Code / Coordination Metrics

- Meeting time per week

- Time spent in reviews vs building

- Number of times decisions are revisited

- Review latency

- Documentation churn

## 7. Continuous Improvement

The SES is not static.

- Metrics are reviewed regularly

- Processes are adjusted based on evidence

- Roles and resource allocation evolve